## Slide 1
Test Migration Progress: Testim.io → Playwright
Scope: OBT tests only
AI Agents accelerating migration
Foundation: mapped all OBT pages & main UI elements. Agent 1: converts Testim → Playwright. Agent 2: adapts output to our project format. Agent 3: implements steps.
Migration Progress per Sprint
Chart: 
| 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16
Migration % | 45 | 53 | 63 | 63 | 68 | 74 | 86 | 94
Overall Migration
94%
672 / 712 tests migrated
Domain Breakdown
Hotels
121 117 4
100%
Flights
254 229 25
100%
Transportation
148 106 40 2
73%
Shell
189 164 25
100%
🚧 56 tests blocked (supplier errors / known bugs / require review) — converted, but cannot run yet; shown in orange above
Done & running
Blocked
Not migrated
Daily Stability Run
Mostly migrated tests, with new tests continuously being added to grow coverage. Passing rate depends on supplier availability, environment speed, and administration — reviewed regularly to stay reliable.
702
Tests running daily
82%
Avg passing rate
4h
Avg total duration
⏱ Why the run is taking longer. We now run 2 tests at a time instead of 4, so the full run needs more time to finish. Running more at once was making the tests unstable, so for now we prefer a slower run we can trust.
Composition
Flights
284
Hotels
115
Transportation
112
Shell
191
Goal: build confidence — validate stability, analyze results, expand coverage.